Weekly Reports

Name of Person: Pius Pfleghar

Total duration of 6 weeks with an estimated 12 hours per person per week.

| Week | Task | Domain | Time/h |
| --- | --- | --- | --- |
| 1 | -set up the Client according to the Server -implement the set and get Methods | OPC UA communication (Client) | 5 |
| 2 | -learing how logging should work -set up a text file -set up the Logging class for the project | Integrate logging features (stops, alarms, interactions) | 18 |
| 3 | -set up a panel -set up two users | Implement Access Control | 6 |
| 4 | -fixing logging failures | Integrate logging features (stops, alarms, interactions) | 5 |
| 5 | -Combining the files from Triet and Pius to test and fix errors -implement the logging part in all code parts that require them | Full integration and testing the HMI | 19 |
| 6 | -Test the functions with the Control API group -fixing bugs in the OPC UA Client for the HMI -writing the documentation | Testing and validation with both systems OPC UA communication (Client) Writing Documentation | 12 |
| Total |  |  | 65 |

Week 1 summary:

In the first week, I focused on integrating the client-side application with the existing server infrastructure. I began by setting up the client to communicate correctly with the server, ensuring consistent data formatting and request handling. Once the connection was established, I implemented the set and get methods to allow data exchange between the client and server. These methods were designed to handle sending data to the server or retrieving it in a reliable and efficient way. I also performed a quick test server to test and verify the correctness of the data flow and response handling. This work lays the foundation for further client-server interaction and enables future features to be built on top of a stable communication layer.

Week 2 summary:

During this week, I researched and analyzed appropriate logging strategies to ensure robust and maintainable event tracking within the application. I configured a persistent text file as the logging output destination to capture runtime information and error messages for post-mortem analysis. Subsequently, I developed a Logging class encapsulating functionality such as log level management, message formatting, and file handling. This class provides configurable logging capabilities and can be easily integrated across different modules of the project. The implementation sets a solid foundation for consistent and extensible logging throughout the system, improving traceability and debugging efficiency.

Week 3 summary:

In the third week, I implemented a user interface panel to serve as the main interaction point within the application. The panel was designed to accommodate multiple users and provide distinct sections or controls as needed. Additionally, I set up two user profiles within the system, configuring their access rights and initial settings to simulate different roles or permissions. This setup enables to have a supervisor panel with more functions than the normal user panel.

Week 4 summary:

This week, I focused on identifying and resolving issues causing logging failures within the project. I analyzed the logging system to pinpoint where and why log entries were not being recorded correctly. After diagnosing problems related to file permissions, log formatting, and error handling, I applied targeted fixes to ensure reliable and consistent logging.

Week 5 summary:

This week, I merged the code files provided by Triet and Pius to create a unified codebase for testing. During the integration, I identified and resolved compatibility issues and syntax errors to ensure seamless collaboration between the modules. After combining the files, I conducted comprehensive tests to verify functionality and debugged any runtime errors that arose. This process was essential to align the different components and prepare the system for further development and integration.

Week 6 summary:

In the last week, I conducted thorough testing of the functions using the Control API group to integrate the Control API with the HMI to finish the overall system architecture. This involved executing various test cases to confirm that API calls returned the expected results and behaved reliably under different scenarios. Concurrently, I focused on debugging and fixing several issues in the OPC UA Client used by the HMI, addressing communication failures and improving error handling to enhance system stability. These fixes helped ensure consistent data exchange between the HMI and the OPC UA server. Additionally, I dedicated time to writing detailed documentation.

Name of Person: Triet Do Minh

Total duration of 6 weeks with an estimated 12 hours per person per week.

| Week | Task | Domain | Time/h |
| --- | --- | --- | --- |
| 1 | -Set up basic HMI structure and layout -Configure project environment and event handling | HMI structure Setup | 8 |
| 2 | -Develop and integrate level buttons UI -Implement button event handlers for floor selection | Implement main UI views: level buttons, elevator status, panel, door control | 10 |
| 3 | -Create elevator status panel with real-time updates -Connect status panel to backend data sources | Implement main UI views: level buttons, elevator status, panel, door control | 10 |
| 4 | -Implement door control interface -Add safety checks and visual feedback for door status | Implement main UI views: level buttons, elevator status, panel, door control | 9 |
| 5 | -Integrate all UI components into a cohesive system -Synchronize UI elements with control logic | Implement main UI views: level buttons, elevator status, panel, door control | 15 |
| 6 | -Conduct full system testing and identify bugs -Refine UI performance and usability | Full integration and testing HMI Testing and validation with both systems | 15 |
| Total |  |  | 67 |

Week 1 summary:

This week, I focused on setting up the basic structure of the HMI application. This involved designing the overall layout and establishing the main containers and navigation framework to support future UI components. I configured the project environment and ensured that foundational elements such as window sizing, theming, and event handling were correctly implemented to provide a stable base for development.

Week 2 summary:

In the second week, I developed and integrated the level buttons UI component. This included designing interactive buttons representing different floors and ensuring their responsiveness to user input. I implemented event handlers to capture button presses and linked them to the underlying logic that would communicate desired floor selections to the control system.

Week 3 summary:

This week was dedicated to building the elevator status panel. I created a dynamic display that shows real-time information about the elevator’s current floor, direction, and operational state. The panel was integrated with backend data sources to update automatically, providing users with clear and immediate feedback on elevator status.

Week 4 summary:

During week four, I implemented the door control interface. This component allows users to manually open or close the elevator doors and displays the door’s current status. I integrated safety checks and visual indicators to ensure the door control operates reliably and provides accurate feedback to users.

Week 5 summary:

This week, I focused on integrating all previously developed UI components into a cohesive HMI system. I ensured smooth communication between the level buttons, status panel, and door control, resolving any interface mismatches and synchronizing their operations. The integrated system was prepared for comprehensive testing by aligning the front-end UI with the underlying control logic.

Week 6 summary:

In the final week, I conducted thorough testing of the complete HMI system to identify and fix bugs or inconsistencies. Functional tests covered user interactions, data updates, and error handling across all UI components. Based on test results, I refined performance and usability aspects, ensuring a stable, user-friendly interface ready for deployment.

Name of Person: Vlad-Paul Stan

Total duration of 6 weeks with an estimated 12 hours per person per week.

| Week | Task | Domain | Time/h |
| --- | --- | --- | --- |
| 1 | -researching opc ua -trying to setup opc ua server with milo | OPC UA communication (Server) | 10 |
| 2 | - Implementing java thread concerning elevator control | Control algorithm design | 10 |
| 3 | - Helped implementing the interface between the elevator control thread and command line interface | Control program and testing | 12 |
| 4 | -setup opc ua server in python -writing communication functions between a java code and the server -testing the connection between a java program and the python server | OPC UA communication (server) | 14 |
| 5 | -integrated the classes in the actual project code | Message management and interpretation | 9 |
| 6 | -Debugging the HMI communication -testing with hmi group | Control algorithm design and implementation | 11 |
| Total |  |  | 66 |

Week 1 summary:

During the first week I looked up how OPC UA worked, since I had no previous experience with it, and how to implement it. Since our original code for the introductory task was in java I searched for a way to implement the server in java and came across milo, which is an open-source implementation of OPC UA in java. After downloading an example server from github I tried to filter out aspects that were not relevant but the code would not compile.

Week 2 summary:

In this week I implemented a java thread that receives certain commands and reacts accordingly. Here I implemented the routine for each floor that has busy loops checking for sensor data from the elevator. This implementation here didn’t let us have the whole functionality that the elevator had to have and because of that in a later week this approach was scrapped.

Week 3 summary:

During the third week I implemented the interface between the command line interface and the elevator control thread. The way we did this is by having some static variables that are accessible to both the command line interface and the elevator control thread. The command line interface sets the command in a static variable and the elevator control will get the data about the command and execute the command.

Week 4 summary:

After trying out milo, we decided to settle on a python OPC UA server, that would communicate with our java code via JSONs’ containing the data each side needed. I wrote the code for the server in python, coordinating with the HMI group regarding the variable names, for the OPC UA communication between HMI and Control to work, and I made 2 endpoints, /update and /values. In the /update, the server variables would change based on the values the JSON from the java program would send, and in the /values the java program would receive a JSON with the command variables from the server. I then looked for a way to parse JSONs’ in java and came across gson, a java library that converts java objects into their JSON representation. I then wrote 3 classes in java, one that only contained the elevator data that would be sent to the server, a receiver class, that would get information from the server, and a sender class, that had 2 static methods, one for resetting the command values, and one for updating the values that the HMI group needed. The communication between the python server and the java program would be made through sockets (localhost). After writing the code I tested the communication between the server and java code, sending, receiving different values, sending different data types.

Week 5 summary:

This week we integrated the state automaton and the command line interface within the whole project. Here we put together the communication with the OPC-UA server. This meant that we had to implement a thread that translates the data from the OPC-UA server to data understandable by the command line interface (text commands).

Week 6 summary:

This week we did the final project testing and final missing implementation with the OPC-UA team.  We had to do a lot of debugging and testing to get everything working. This took a lot of time, but at the end the final project worked. We could still have implemented some safety features.

Name of Person: Petrovici Maxim

Total duration of 6 weeks with an estimated 12 hours per person per week.

| Week | Task | Domain | Time/h |
| --- | --- | --- | --- |
| 1 | - Researching the elevator inputs and output, and testing the elevator behavior. | Control algorithm design | 8 |
| 2 | - Implemented the input/output modbus interface with the control program | Control algorithm design | 10 |
| 3 | - Implementing a command line interface for testing the elevator control routine | Elevator user commands | 12 |
| 4 | - Remodeling the elevator control thread as a state automaton - Repairing the communication between the new state machine and the command line interface | Elevator control and interface with the rest of the project | 13 |
| 5 | - Integrating the state automaton and command interface into the project | Integration with the HMI program | 11 |
| 6 | - Debugging the HMI communication and control routine - Testing with hmi group | Control algorithm design and implementation | 12 |
| Total |  |  | 66 |

Week 1 summary:

In the first week I did some testing on the elevator themselves. The first idea I had was getting the elevator system response and applying system identification algoithms to get a transfer function model for the elevator and trying to simulate the elevator response and design some sort of regulator based on the model I got. What I figgured is that it would have been easier to just rely on the sensors of the elevator to control the elevator itself.

Week 2 summary:

This week I implemented the Modbus communication from the elevator control thread. I took care of the sensor reading in the code and sending the output to the PLC simulation. The implementation of this part was implemented in the thread initialization and updated every iteration.

Week 3 summary:

During this week I implemented a command line interface thread that gets user commands from the command line. We used this to test the elevator control thread functionality. The commands implemented take care of every action that the elevator can make, like moving with a certain speed or going to a certain floor.

Week 4 summary:

This week the elevator control thread was changed to a state automaton. This way of viewing the elevator control helped us have the elevator be able to function properly having all its functionality. With this change now I had to repair the communication between the communication between the control thread and the command line interface.

Week 5 summary:

This week we integrated the state automaton and the command line interface within the whole project. Here we put together the communication with the OPC-UA server. This meant that we had to implement a thread that translates the data from the OPC-UA server to data understandable by the command line interface (text commands).

Week 6 summary:

During this week we did final testing and bug-fixing. We did a lot of troubleshooting for the communication to get everything working. Then we did final bug-fixing the control algorithm and fixed anything regarding the communication with the PLC simulation.